Week 1 (May 29 – June 5): Setting up GitHub, installing tools, reading key papers.

Week 2 (June 6 – 12): Finalizing scope and research questions.

Week 3 (June 13 – 19): Finding datasets deciding which CWEs and which C/C++ datasets I'm using

Week 4 (June 20 – 26): Generating AI "fixes" for each sample.

Week 5 (June 27 – July 3): Reviewing fixes for which are truly secure vs. false,

Week 6 (July 4 – 10): Building the first version of the detection system.

Week 7 (July 11 – 17): Improving and refining the detection system.

Week 8 (July 18 – 24): Evaluating results, measuring how many false fixes are caught

Week 9 (July 25 – 31): Analyzing results and identifying common failure patterns.

Week 10 (Aug 1 – 7): Writing up the project into a complete first draft.

Week 11 (Aug 8 – 15): Revising based on feedback finishes the final paper ( Hopefully ).